# Phase 1 Acceptance Record & Control Evidence

System: Case Ace v2.0 (Citizens Advice Wandsworth)
Phase: Phase 1 (Repository, Stack, Environments, Dependency Policy, CSP)
Date: 2026-09-01
Status: COMPLETE

## 1. Acceptance Criteria Verification

| Acceptance Criterion | Verification Method | Result | Evidence Artefact |
| --- | --- | --- | --- |
| 1. Repository scaffolded, builds clean, CSP enforced in all environments | Multi-package TypeScript build (client/, backend/), Nginx config audit, Express middleware verification. | PASS | client/vite.config.ts, backend/src/middleware/csp.ts, infrastructure/docker/nginx.conf, test/csp.test.ts |
| 2. docs/dependencies.md justifies every client dependency | Automated dependency audit checking every entry in client/package.json against docs/dependencies.md. | PASS | docs/dependencies.md, evidence/dependency-audit.json, test/dependencies.test.ts |
| 3. SBOM generated and committed | CycloneDX 1.5 JSON SBOM generated with purl identifiers, licenses, and scopes. | PASS | evidence/sbom.json |
| 4. No dependency in client bundle initiates network activity of its own | Static audit of client packages for telemetry/network calls; elimination of third-party CDNs, analytics, and error loggers. | PASS | evidence/dependency-audit.json, docs/dependencies.md |

## 2. Control Framework Traceability

- ISO/IEC 27001:2022 A.8.20 (Network Security): Strict CSP policy (default-src 'none', no unsafe-inline, scoped wasm-unsafe-eval, strictly allowlisted connect-src).

- ISO/IEC 27001:2022 A.8.30 (Supply Chain Security): Exact version pinning across all client and backend dependencies; SBOM generation; zero unvetted packages.

- ISO/IEC 27001:2022 A.8.31 (Separation of Environments): Formal environment separation (local, test, pilot) with programmatic enforcement that local and test environments process only synthetic fixtures.

- UK GDPR / DPA 2018 (Data Sovereignty): All cloud infrastructure and model endpoint configurations pinned to europe-west2 (London).