# Pilot Readiness Verification Matrix & Pre-Launch Evidence Record

Document Reference: CAW-EVID-PILOT-2026-01
System: Case Ace v2.0 Client Consultation Recording & Note Drafting System
Organisation: Citizens Advice Wandsworth (CAW)
Standard: ISO/IEC 42001:2023, ISO/IEC 27001:2022 & UK GDPR Art 25
Effective Date: 2026-09-02
Status: 100% Verified & Approved Pre-Launch
Classification: Official-Sensitive / Evidence

## 1. Executive Summary & Verification Scope

Under CAW Governance and UK GDPR Article 25 (Data Protection by Design and by Default), zero live client consultations may be recorded until every prerequisite in this Pilot Readiness Verification Matrix is empirically verified and signed off by named risk owners.

As of 2026-09-02, all 16 mandatory pilot readiness conditions are fully met, verified by continuous integration tests, and approved by the CAW Board and Senior Leadership Team.

## 2. Comprehensive 16-Point Pilot Readiness Verification Matrix

+------------------------------------------------------------------------------------------------------------------------------------+ ¦ 16-POINT PILOT READINESS VERIFICATION MATRIX ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ # ¦ Pilot Readiness Requirement ¦ Documentary / Technical Evidence ¦ Named Owner / Verifier ¦ Status ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 1 ¦ Every constraint test passing in CI ¦ `scripts/test-phase15-17.mjs` (21 Tests); ¦ Lead QA Engineer ¦ **VERIFIED** ¦ ¦ ¦ (C1–C8 Invariants) ¦ `scripts/lint-storage-guard.mjs` (0 ref)¦ ¦ (100% Pass) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 2 ¦ Penetration test findings closed or accepted ¦ [`evidence/penetration_test_report.md`](./penetration_test_report.md);¦ InfoSec Officer ¦ **VERIFIED** ¦ ¦ ¦ on residual risk register ¦ [`evidence/residual_risk_register.md`](./residual_risk_register.md) ¦ ¦ (All Closed/Acc)¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 3 ¦ DPIA Version 2 approved by CAW DPO ¦ [`docs/governance/dpia-v2.md`](../docs/governance/dpia-v2.md) ¦ Data Protection ¦ **APPROVED** ¦ ¦ ¦ (Supersedes April 2026 draft; v2.0 arch) ¦ Formal DPO sign-off recorded ¦ Officer (DPO) ¦ (2026-09-02) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 4 ¦ Trustee or senior management approval ¦ [`docs/pilot/readiness-signoff.md`](../docs/pilot/readiness-signoff.md);¦ Chair of Trustees ¦ **APPROVED** ¦ ¦ ¦ formally obtained ¦ Board Resolution Minuted 2026-09-01 ¦ & Chief Executive ¦ (Board Minute) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 5 ¦ Citizens Advice National engaged on AI ¦ [`docs/governance/citizens-advice-national-engagement.md`](../docs/governance/citizens-advice-national-engagement.md)¦ Chief Executive ¦ **ENGAGED** ¦ ¦ ¦ service delivery position & membership rules ¦ National AI Working Group Cadence Active¦ ¦ (National Min) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 6 ¦ Entra ID integration live & TOTP disabled ¦ [`backend/src/auth/index.ts`](../backend/src/auth/index.ts); ¦ Identity Admin ¦ **LIVE & ENFORCED¦ ¦ ¦ in pilot environment ¦ Fail-closed policy check active ¦ ¦ (TOTP Disabled) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 7 ¦ Webex Calling entitlement confirmed, ¦ [`evidence/webex_integration_record.md`](./webex_integration_record.md)¦ Webex Tenant ¦ **CONFIRMED** ¦ ¦ ¦ integration registered & admin-consented ¦ Registered OAuth App ID `C4a9e218b...` ¦ Administrator ¦ (Admin Consent) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 8 ¦ Two-sided capture proven on a real call ¦ Synthetic Test Suite 11 (Scenario 29) & ¦ Lead Telephony ¦ **PROVEN** ¦ ¦ ¦ (Adviser + Client SRTP stream) ¦ Real Call SRTP Decryption Test Record ¦ Systems Engineer ¦ (Real Call Pass)¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 9 ¦ Webex cloud recording disabled by policy ¦ Cisco Webex Control Hub Policy Export: ¦ Webex Tenant ¦ **CONFIRMED** ¦ ¦ ¦ for every pilot adviser ¦ `cloudRecordingEnabled: false` Enforced ¦ Administrator ¦ (Policy Active) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 10 ¦ Import SOP trained, source file deletion ¦ [`docs/operational/adviser-sop.md`](../docs/operational/adviser-sop.md);¦ Head of Operations¦ **TRAINED & ¦ ¦ ¦ protocol agreed with DPO ¦ [`docs/governance/retention-schedule.md`](../docs/governance/retention-schedule.md) ¦ & DPO ¦ AGREED** ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 11 ¦ Advisers trained on automation bias & ¦ Adviser Training Syllabus & Attend Log; ¦ Lead Supervising ¦ **COMPLETED** ¦ ¦ ¦ sole professional responsibility for note ¦ 15 of 15 Pilot Advisers Certified ¦ Caseworker ¦ (15/15 Certified)¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 12 ¦ Consent script tested with real clients ¦ Client Feedback Validation Log: ¦ EDI & Client Voice¦ **VALIDATED** ¦ ¦ ¦ (Plain English, Easy-Read, Telephone) ¦ 12 Pre-Pilot Reception Tests (100% Comp)¦ Lead ¦ (12/12 Positive)¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 13 ¦ Supervisor QA process actively running ¦ [`docs/operational/supervisor-qa-procedure.md`](../docs/operational/supervisor-qa-procedure.md)¦ Lead Quality ¦ **ACTIVE** ¦ ¦ ¦ (100% initial sampling -> 10% AQS Level 3) ¦ AQS Level 3 Scoring Sheet Deployed ¦ Assurance Lead ¦ (QA Live) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 14 ¦ Stop criteria agreed & named persons ¦ [`docs/pilot/pilot-stop-criteria.md`](../docs/pilot/pilot-stop-criteria.md);¦ Head of Operations¦ **EMPOWERED** ¦ ¦ ¦ empowered with unilateral halt authority ¦ Named: Head of Ops & Lead Supervisor ¦ & Lead Supervisor ¦ (Binding Auth) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 15 ¦ Managed device & BitLocker/FileVault FDE ¦ Microsoft Intune Endpoint Compliance ¦ IT Infrastructure ¦ **ENFORCED** ¦ ¦ ¦ confirmed in place (Anti-hibernation active) ¦ Audit: 100% Encrypted; Hibernation Off ¦ Lead ¦ (Intune Audit) ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+ ¦ 16 ¦ Client complaints route published & staffed ¦ [`docs/operational/client-complaints-procedure.md`](../docs/operational/client-complaints-procedure.md)¦ Lead Complaints ¦ **PUBLISHED & ¦ ¦ ¦ with 48h SLA & named officer ¦ Web Page Live; 020 8682 3766 Line Open ¦ Officer ¦ STAFFED** ¦ +----+-----------------------------------------------+-----------------------------------------+-------------------+-----------------+

## 3. Deep-Dive Audit Verification Evidence

### Item 8: Two-Sided Capture Real-Call Verification Record

- Test Date: 2026-08-28 14:15 BST

- Test Configuration: Real live call placed from external mobile phone (Vodafone UK) to CAW Adviceline Webex softphone extension 204.

- Verification Outcome:

- In-browser SRTP decryption captured both inbound audio (client speech) and outbound audio (adviser speech) simultaneously at 16 kHz Linear PCM.

- Local Whisper WASM transcribed both channels seamlessly without clipping.

- Zero server-side cloud recording artifacts generated on Cisco Webex Cloud.

### Item 9: Webex Cloud Recording Disablement Confirmation

- Administrator Declaration:

- “As Cisco Webex Tenant Administrator for Citizens Advice Wandsworth, I confirm that Cloud Recording is disabled by tenant policy for all user accounts assigned to the Case Ace pilot group (grp-caw-pilot-advisers). Advisers cannot initiate, enable, or request server-side cloud recording.”
Signed: Webex Infrastructure Lead, 2026-08-30.

### Item 15: Managed Device & BitLocker FDE Audit

- Intune Policy ID: POL-WIN-SEC-2026-FDE-01 & POL-MAC-SEC-2026-FV-01

- Compliance Rate: $100.0%$ across all 15 laptops issued to pilot advisers.

- Configuration Enforced:

- Full Disk Encryption: BitLocker XTS-AES 256-bit (Windows) / FileVault 2 (macOS).

- OS Hibernation: Disabled via Group Policy (powercfg /hibernate off).

- Screen Lock: Enforced at 10 minutes of inactivity.