# Case Ace v2.0 Cost Estimate & Economic Model

Document Reference: CAW-FIN-EST-2026-01
System: Case Ace v2.0 Client Consultation Recording & Note Drafting System
Organisation: Citizens Advice Wandsworth (CAW)
Target Audience: Board of Trustees, Finance & Audit Committee, Senior Leadership Team
Effective Date: 2026-09-02
Status: Formally Approved Financial Model
Classification: Official / Financial Planning

## 1. Executive Financial Summary

This document presents the detailed cost estimate and financial model for Case Ace v2.0 across two operational phases:

1. The 6-Week Pilot Phase (15 advisers, 250 validated client consultations).

2. The Full Bureau Roll-Out Phase (75 advisers/volunteers, 2,750 consultations/month).

Due to Case Ace’s client-side in-memory architecture (utilising local in-browser Whisper WASM for zero-cost speech transcription and compact Gemini 1.5 Flash structured drafting in London europe-west2), the operating costs are exceptionally low, delivering unprecedented value for money.

+----------------------------------------------------------------------------------------------------+ ¦ HEADLINE FINANCIAL METRICS SUMMARY ¦ +----------------------------------------------------+-----------------------+-----------------------+ ¦ Metric ¦ Pilot Phase (6 Weeks) ¦ Full Roll-Out (Month) ¦ +----------------------------------------------------+-----------------------+-----------------------+ ¦ **Active Adviser / Caseworker Cohort** ¦ 15 Advisers ¦ 75 Advisers & Vols ¦ ¦ **Total Casenotes Generated** ¦ 250 Consultations ¦ 2,750 Notes / Month ¦ ¦ **Total Operational Running Cost** ¦ **£81.66 (Total)** ¦ **£217.65 / Month** ¦ ¦ **Monthly Operating Cost** ¦ **£54.44 / Month** ¦ **£217.65 / Month** ¦ ¦ **Cost Per Casenote** ¦ **£0.33 / Note** ¦ **£0.079 (7.9p) / Note**¦ ¦ **Cost Per Adviser** ¦ **£3.63 / Adv / Month**¦ **£2.90 / Adv / Month**¦ ¦ **Caseworker Time Saved** ¦ 62.5 Hours ¦ 687.5 Hours / Month ¦ ¦ **Capacity Value Unlocked (@ £18.50/hr)** ¦ £1,156.25 ¦ £12,718.75 / Month ¦ ¦ **Return on Investment (ROI Ratio)** ¦ **14.2 : 1** ¦ **58.4 : 1** ¦ +----------------------------------------------------+-----------------------+-----------------------+

## 2. Granular Unit Cost Breakdown

### 2.1. Google Cloud Vertex AI (Gemini 1.5 Flash - europe-west2 London)

- Input Token Pricing: $0.075 per 1,000,000 tokens ($\approx \text{£0.060} / \text{1M tokens}$).

- Output Token Pricing: $0.300 per 1,000,000 tokens ($\approx \text{£0.240} / \text{1M tokens}$).

- Tokens Per Consultation Session:

- System Prompt + Context + Tokenised Transcript ($\approx 4,500\text{ words}$): $\approx 6,000\text{ input tokens}$.

- Cost per input prompt: $6,000 \times \frac{\text{£0.060}}{1,000,000} = \mathbf{\text{£0.00036}}$.

- Generated AQS Case Note ($\approx 800\text{ words}$): $\approx 1,100\text{ output tokens}$.

- Cost per output draft: $1,100 \times \frac{\text{£0.240}}{1,000,000} = \mathbf{\text{£0.00026}}$.

- Total Vertex AI Gemini 1.5 Flash Cost Per Casenote: £0.00062 ($\approx \mathbf{0.062\text{ pence}}$).

### 2.2. Google Cloud Speech-to-Text (Cloud STT v2 / Chirp 2 - London europe-west2)

- Primary ASR Engine: Local in-browser Whisper WASM ($\mathbf{\text{£0.00}}$ API / compute cost).

- Dual-Pass / Difficult Audio Secondary Pass: Cloud STT v2 invoked selectively when local acoustic confidence is $< 85%$ or strong overlapping speech occurs.

- Pricing: Standard Model = $0.016 / \text{minute} \approx \text{£0.0128} / \text{minute}$.

- Average Consultation Duration: 45 minutes of audio $\rightarrow \text{£0.58}$ per full-length cloud transcription.

- Blended Rate Assumptions:

- Pilot Phase Calibration (20% Cloud STT rate): $0.20 \times \text{£0.58} = \mathbf{\text{£0.116 / casenote}}$.

- Steady-State Roll-Out (10% Cloud STT fallback): $0.10 \times \text{£0.58} = \mathbf{\text{£0.058 / casenote}}$.

### 2.3. Google Cloud Hosting & Compute (Cloud Run - London europe-west2)

- Backend API, Token Issuance proxy, Non-PII Audit Telemetry ingestion, and static SPA serving.

- Pilot Phase Hosting (1.5 Months): Autoscaling Cloud Run container (1 vCPU, 1 GB RAM) + Cloud Armor + Secret Manager = £35.00 / month ($\mathbf{\text{£52.50}}$ total for 6 weeks).

- Full Roll-Out Hosting: Autoscaling Cloud Run container (min instances = 1 for zero cold-starts, max 5) + Cloud Load Balancer + Cloud Logging = £55.00 / month fixed.

### 2.4. Cisco Webex & Microsoft Entra ID

- Cisco Webex Calling API & Entra ID OAuth are covered under CAW’s existing charity enterprise agreements = £0.00 incremental cost.

## 3. Pilot Phase Financial Model (6 Weeks / 1.5 Months)

pie title Pilot Phase Operational Cost (£81.66 Total) "Cloud Run & Infrastructure" : 52.50 "Cloud STT Calibration (20%)" : 29.00 "Gemini 1.5 Flash LLM" : 0.16

### Table 1: Pilot Operational Budget (250 Consultations across 15 Advisers)

| Budget Line Item | Quantity / Volume | Unit Rate | Total Pilot Cost (6 Weeks) | Monthly Equivalent |
| --- | --- | --- | --- | --- |
| Gemini 1.5 Flash Drafting | 250 Casenotes | £0.00062 / note | £0.16 | £0.11 / mo |
| Cloud STT Dual-Pass (20%) | 50 Transcriptions | £0.58000 / call | £29.00 | £19.33 / mo |
| Cloud Run & Infrastructure | 1.5 Months | £35.00000 / mo | £52.50 | £35.00 / mo |
| Total Operational Running Cost | 250 Consultations | — | £81.66 | £54.44 / mo |
| Cost Per Casenote (Pilot) | $\mathbf{£81.66 \div 250}$ | — | £0.327 | $\approx \mathbf{33\text{ pence}}$ |
| Cost Per Adviser (Pilot) | $\mathbf{£54.44 \div 15}$ | — | — | £3.63 / adv / mo |

Note: Optional one-off hardware procurement for pilot (15 directional USB desk microphones @ £65 = £975.00) is treated as capital expenditure and amortised separately.

## 4. Full Roll-Out Financial Model (Monthly Steady-State)

pie title Full Roll-Out Monthly Cost (£217.65 / Month) "Cloud STT Fallback (10%)" : 159.50 "Cloud Run & Load Balancer" : 55.00 "Gemini 1.5 Flash & Pro LLM" : 3.15

### Table 2: Full Roll-Out Monthly Operational Budget (2,750 Consultations across 75 Advisers)

| Budget Line Item | Monthly Volume | Unit Rate | Monthly Cost (£) | Annual Cost (£) |
| --- | --- | --- | --- | --- |
| Gemini 1.5 Flash LLM | 2,612 Standard Notes (95%) | £0.00062 / note | £1.62 | £19.44 |
| Gemini 1.5 Pro LLM (Complex) | 138 Complex Debt Cases (5%) | £0.01040 / note | £1.44 | £17.28 |
| Cloud STT Dual-Pass (10%) | 275 Transcriptions (10%) | £0.58000 / call | £159.50 | £1,914.00 |
| Cloud Run Autoscaling Compute | 1–5 Instances (London) | Fixed / Tiered | £28.00 | £336.00 |
| Cloud Load Balancer & Armor | 1 LB + WAF Rules | Fixed | £22.00 | £264.00 |
| Cloud Logging & Secrets | 365-day TTL Storage | Metered | £5.00 | £60.00 |
| Total Monthly Operating Cost | 2,750 Casenotes / Month | — | £217.65 | £2,611.80 |
| Cost Per Casenote (Roll-Out) | $\mathbf{£217.65 \div 2,750}$ | — | £0.079 | $\approx \mathbf{7.9\text{ pence}}$ |
| Cost Per Adviser (Roll-Out) | $\mathbf{£217.65 \div 75}$ | — | £2.90 | £34.82 / adv / yr |

## 5. Sensitivity & Scenario Analysis

To ensure fiscal prudence, three operational scenarios are modeled based on ASR cloud fallback variations:

+----------------------------------------------------------------------------------------------------+ ¦ SENSITIVITY ANALYSIS: CLOUD STT UTILISATION SCENARIOS ¦ +----------------------------------+---------------------+--------------------+----------------------+ ¦ Scenario ¦ Monthly Total Cost ¦ Cost Per Casenote ¦ Cost Per Adviser / Mo¦ +----------------------------------+---------------------+--------------------+----------------------+ ¦ **1. Maximum Local Mode (0% STT)**¦ **£58.15 / month** ¦ **£0.021 (2.1p)** ¦ **£0.78 / adv / mo** ¦ ¦ (100% Whisper WASM local ASR) ¦ ¦ ¦ ¦ ¦ **2. Baseline Expected (10% STT)**¦ **£217.65 / month** ¦ **£0.079 (7.9p)** ¦ **£2.90 / adv / mo** ¦ ¦ (10% difficult audio fallback) ¦ ¦ ¦ ¦ ¦ **3. High Fallback (25% STT)** ¦ **£456.90 / month** ¦ **£0.166 (16.6p)** ¦ **£6.09 / adv / mo** ¦ ¦ (25% dual-pass audio fallback) ¦ ¦ ¦ ¦ ¦ **4. Worst-Case Cap (100% STT)** ¦ **£1,653.15 / month**¦ **£0.601 (60.1p)**¦ **£22.04 / adv / mo**¦ ¦ (100% cloud transcription) ¦ ¦ ¦ ¦ +----------------------------------+---------------------+--------------------+----------------------+

## 6. Economic Value, Efficiency & Return on Investment (ROI)

### 6.1. Caseworker Capacity Unlocked

- Manual Baseline Authoring Time: 22.5 minutes per consultation note.

- Case Ace Assisted Authoring Time: 7.5 minutes per consultation note (including mandatory review gate).

- Net Time Saved Per Case Note: 15.0 minutes (0.25 hours).

- Monthly Time Saved Across Bureau:
$$\text{Monthly Time Saved} = 2,750 \text{ casenotes} \times 0.25 \text{ hours} = \mathbf{687.5 \text{ caseworker hours / month}}$$

- Equivalent Full-Time Staff (FTE):
$$\frac{687.5 \text{ hours / month}}{160 \text{ working hours / month}} = \mathbf{4.3 \text{ Full-Time Equivalent Advisers Unlocked}}$$

### 6.2. Direct Economic Value Delivered

- At an average adviser employment cost of £18.50 / hour (salary + NI + pension + overheads):
$$\text{Monthly Capacity Value} = 687.5 \text{ hours} \times \text{£18.50} = \mathbf{\text{£12,718.75 / month}} \quad (\mathbf{\text{£152,625.00 / year}})$$

- Net Financial Return on Investment (ROI):
$$\text{ROI Ratio} = \frac{\text{Capacity Value Unlocked}}{\text{Monthly Operating Cost}} = \frac{\text{£12,718.75}}{\text{£217.65}} = \mathbf{58.4 : 1}$$

[!RECOMMENDATION] [!TIP] Summary Recommendation for the Board of Trustees: For an investment of less than £220 per month ($\approx \mathbf{8\text{ pence per client}}$), Citizens Advice Wandsworth unlocks over 685 hours of monthly casework capacity—the equivalent of gaining 4.3 additional full-time advisers dedicated to helping vulnerable clients across the borough.