# Pilot Hard Stop Criteria & Circuit Breakers

Document Reference: CAW-PILOT-STOP-2026-01
System: Case Ace v2.0 Client Consultation Recording & Note Drafting System
Organisation: Citizens Advice Wandsworth (CAW)
Status: Formally Approved Prior to Pilot Commencement
Effective Date: 2026-09-02
Classification: Official-Sensitive / Governance

## 1. Principle of Pre-Defined Stop Criteria

[!IMPORTANT REQUIREMENT] [!CAUTION] Mandatory Governance Pre-Condition: Under ISO/IEC 42001:2023 and CAW Trustee Governance, Pilot Hard Stop Criteria must be formally established and approved prior to launching any live pilot deployment. If any of the following pre-defined thresholds is triggered, the pilot is immediately halted across all participating advisers and bureaux. The decision to halt is non-discretionary and binding on all operational managers.

## 2. Definitive Pilot Circuit Breaker Matrix

+----------------------------------------------------------------------------------------------------+ ¦ PRE-DEFINED PILOT HARD STOP CRITERIA ¦ +----------------------------------------------------------------------------------------------------+ ¦ Trigger Category ¦ Specific Hard Stop Condition ¦ Action Level ¦ +----------------------------------------------------------------------------------------------------+ ¦ **1. Data Protection** ¦ Any confirmed transmission of unredacted client PII ¦ **IMMEDIATE** ¦ ¦ ¦ (name, NINO, DOB, address) to cloud endpoints (GCP). ¦ **HALT** ¦ ¦ **2. Legal / Advice** ¦ Any uncorrected material hallucination (e.g. invalid ¦ **IMMEDIATE** ¦ ¦ ¦ statutory advice or missed court deadline) saved to CRM. ¦ **HALT** ¦ ¦ **3. Client Rights** ¦ More than 1 formal client complaint regarding consent ¦ **IMMEDIATE** ¦ ¦ ¦ coercion or recorded dialogue without clear opt-in. ¦ **HALT** ¦ ¦ **4. Technical Failure**¦ $\ge 3$ consecutive consultation crashes resulting in ¦ **IMMEDIATE** ¦ ¦ ¦ adviser workflow disruption or data loss. ¦ **HALT** ¦ ¦ **5. Equality / EqIA** ¦ Systemic ASR failure rate (Word Error Rate $> 25\%$) ¦ **TARGETED** ¦ ¦ ¦ resulting in service disparity for non-native / disabled. ¦ **HALT** ¦ ¦ **6. Supervisory QA** ¦ Overall AQS Level 3 pass rate drops below $80.0\%$ in any ¦ **TEMPORARY** ¦ ¦ ¦ single supervisory evaluation week. ¦ **PAUSE** ¦ +----------------------------------------------------------------------------------------------------+

## 3. Detailed Circuit Breaker Definitions & Rationales

### Stop Criterion 1: Confirmed Unredacted PII Egress (Zero-Tolerance)

- Threshold: Exactly 1 confirmed occurrence of direct personal identifiers bypassing local tokenisation and acoustic muting and reaching Google Cloud Speech-to-Text or Vertex AI.

- Rationale: Direct violation of Core Invariant Constraint C5 (Surrogate Tokenisation) and UK GDPR Data Minimisation.

- Immediate Protocol:

- Revoke all active cloud API keys and bearer tokens.

- All 15 advisers instructed to halt Case Ace immediately.

- DPO initiates Article 33 breach notification triage within 1 hour.

### Stop Criterion 2: Uncorrected Material Statutory Error in Casebook

- Threshold: Exactly 1 confirmed instance where an AI-generated draft note contained an inverted legal fact (e.g. stating a Section 21 notice was valid when invalid) or missed a statutory limitation deadline, which was saved to Casebook and given to a client.

- Rationale: Directly prejudices client legal rights and advice safety.

- Immediate Protocol:

- Supervising Caseworker urgently contacts client to issue a corrected advice letter.

- Pilot paused pending root-cause investigation into adviser review gate bypass.

### Stop Criterion 3: Client Consent Grievance

- Threshold: $\ge 2$ formal client complaints or documented objections regarding perceived pressure to record consultations.

- Rationale: Compromises trust in Citizens Advice Wandsworth and violates UK GDPR freely given consent standards.

- Immediate Protocol:

- In-person recording suspended across all bureaux.

- Consent script training and delivery audited by EDI Lead.

### Stop Criterion 4: Severe Equality / ASR Disparity

- Threshold: Transcription Word Error Rate exceeding $25%$ or failure of entity detection on $\ge 3$ consultations with clients with protected speech characteristics (dysarthria, heavy accents, interpreter sessions).

- Rationale: Violates Section 149 of the Equality Act 2010 (Public Sector Equality Duty).

- Immediate Protocol:

- Case Ace usage paused for affected cohort.

- Review of acoustic models and prompt parameters with Lead EDI Caseworker.

## 4. Emergency Pilot Halting Procedure (Step-by-Step)

sequenceDiagram autonumber participant Detector as Adviser / Supervisor / DPO participant Ops as Head of Operations participant Pilot as 15 Pilot Advisers participant Board as Board of Trustees Detector->>Ops: Triggers Emergency Stop Notification Ops->>Ops: Verifies Condition against Stop Matrix Ops->>Pilot: Issues Broadcast "EMERGENCY PILOT HALT - REVERT TO MANUAL" Pilot->>Pilot: Close Case Ace; Continue 100% via Standard Manual Notes Ops->>Board: Submits Emergency Incident Report (< 24 Hours)

1. Broadcast Notification: The Head of Operations broadcasts an urgent SMS and Teams message: “CASE ACE PILOT HALT: All advisers must close Case Ace immediately and revert 100% to manual Casebook note taking.”

2. Access Revocation: DevOps team disables production DNS endpoint and invalidates JWT signing secrets.

3. Casework Continuity: Consultations proceed without interruption using standard paper/Casebook procedures.

4. Investigation Report: A formal report detailing root cause, containment, and remedial options is submitted to the Board within 3 working days.