# Criteria for Proceeding to Wider Bureau Deployment

Document Reference: CAW-PILOT-GATE-2026-01
System: Case Ace v2.0 Client Consultation Recording & Note Drafting System
Organisation: Citizens Advice Wandsworth (CAW)
Standard: Advice Quality Standard (AQS Level 3) & ISO/IEC 42001:2023
Target Scope: Full Rollout to all 45 Generalist Advisers & 30 Volunteer Caseworkers
Status: Formally Approved Gating Policy
Classification: Internal / Operational

## 1. Executive Summary & Gating Philosophy

The transition from the 15-adviser pilot to full, bureau-wide operational deployment across Citizens Advice Wandsworth (Battersea, Roehampton, Wandsworth Town, and all outreach clinics) is strictly gate-controlled.

Wider deployment will not proceed based on schedule milestones alone; it requires satisfying all five quantitative and qualitative gating criteria.

flowchart LR A["Pilot Concludes (250 Cases)"] --> B["Gate 1: AQS Quality >= 95%"] B --> C["Gate 2: Zero Privacy Breaches (0 PII Leaks)"] C --> D["Gate 3: EqIA & ASR Parity Audit"] D --> E["Gate 4: Time Efficiency >= 50% Savings"] E --> F["Gate 5: Formal Trustee & DPO Sign-Off"] F --> G["Bureau-Wide Rollout Approved"]

## 2. Five Mandatory Deployment Gating Criteria

+----------------------------------------------------------------------------------------------------+ ¦ MANDATORY GATING CRITERIA FOR WIDER DEPLOYMENT ¦ +----------------------------------------------------------------------------------------------------+ ¦ Gate Category ¦ Mandatory Quantitative / Qualitative Threshold ¦ Status ¦ +----------------------------------------------------------------------------------------------------+ ¦ **Gate 1: AQS Quality**¦ $\ge \mathbf{95.0\%}$ blind audit pass rate across pilot; ¦ MANDATORY ¦ ¦ ¦ $\le \mathbf{0.5\%}$ rate of unrecorded statutory deadlines.¦ ¦ ¦ **Gate 2: Privacy** ¦ **Exactly 0** confirmed PII leaks to cloud endpoints; ¦ MANDATORY ¦ ¦ ¦ 100% verification of zero client-side disk storage. ¦ (Zero Leak) ¦ ¦ **Gate 3: Equality** ¦ Disparity in ASR accuracy across accent/disability ¦ MANDATORY ¦ ¦ ¦ cohorts $\le \mathbf{2.5\%}$; 0 accessibility defects. ¦ (PSED Review) ¦ ¦ **Gate 4: Efficiency** ¦ Average case note authoring time $\le \mathbf{8.0\text{ mins}}$¦ MANDATORY ¦ ¦ ¦ ($\ge \mathbf{50\%}$ time savings); Adviser score $\ge 4.0/5.0$¦ ¦ ¦ **Gate 5: Governance** ¦ Unanimous written sign-off from DPO, Quality Manager, ¦ MANDATORY ¦ ¦ ¦ Head of Operations, and Board of Trustees. ¦ (Board Auth) ¦ +----------------------------------------------------------------------------------------------------+

## 3. Detailed Gating Evaluation Protocols

### Gate 1: AQS Level 3 Quality Verification

- Evaluation Body: CAW Quality & Standards Committee.

- Requirement:

- A minimum of 50 randomly sampled Casebook notes drafted during the pilot are blind-audited by senior supervisors.

- At least $95.0%$ of audited notes must meet or exceed AQS Level 3 standards.

- Zero cases of misleading statutory advice, invented legal rights, or unrecorded appeal deadlines.

### Gate 2: Information Security & Data Protection Compliance

- Evaluation Body: Data Protection Officer & External IT Auditor.

- Requirement:

- Comprehensive inspection of backend audit logs, verifying that 100% of telemetry payloads conformed strictly to the non-PII whitelist schema.

- Cryptographic verification that all volatile audio buffers were destroyed across all 250 consultation sessions.

- Confirmation that 0 client consultation files remain on local endpoint disks.

### Gate 3: Equality, Accessibility & Fairness Audit

- Evaluation Body: Equality, Diversity & Inclusion (EDI) Lead.

- Requirement:

- Analysis of ASR transcription accuracy confirms that error rate disparity between standard UK English and diverse accents (West African, South Asian, Eastern European) is $\le 2.5$ percentage points.

- Conformance with WCAG 2.2 Level AA verified with screen readers (NVDA, VoiceOver) and high-contrast modes.

- Positive feedback from volunteer advisers with disabilities.

### Gate 4: Caseworker Efficiency and Experience

- Evaluation Body: Operational Service Managers.

- Requirement:

- Measured average drafting and review time is $\le 8.0$ minutes per consultation (compared to the pre-pilot manual baseline of 22.5 minutes).

- Adviser satisfaction index is $\ge 4.0$ out of $5.0$, with advisers reporting reduced write-up anxiety and better client eye contact.

## 4. Formal Governance Sign-Off & Approval Record

| Role / Authority | Representative Name | Mandatory Sign-Off Condition | Decision |
| --- | --- | --- | --- |
| Head of Operations | Signed on file | All operational workflows & efficiency targets met. | APPROVED |
| Data Protection Officer (DPO) | Signed on file | Zero PII leaks & UK GDPR Article 25 compliance verified. | APPROVED |
| Lead Quality Manager | Signed on file | AQS Level 3 quality pass rate $\ge 95.0%$ verified. | APPROVED |
| EDI & Vulnerability Lead | Signed on file | PSED & Reasonable Adjustments compliance verified. | APPROVED |
| Chair of Trustees (Board) | Signed on file | Strategic alignment & risk appetite verified. | APPROVED |